Sprint 1 – Daily Scrum Meeting (28/11/2016)

Scrum Master: Ng Sin Nee (SN)

Team Members:

* Raymond Ho Chun Xiong (Raymond)
* Lee Kar Cheng(KC)
* Eng Huy-Lin (HL)

SN: Hi guys, today we are here to discuss about the development of our new project with is developing a POS system for RSD Supermarket. Basically the POS system allow 3 types of users to use, which is the supermarket members, supermarket staffs and normal supermarket customers. According to the product owner, they will need any of these 3 roles to be registered as a user of the system before they can use the system. The system should allow the users to perform functions based on their roles. Any questions that you guys want to ask?

HL: I’ve read the product backlog and the user stories from the client, I did know that they need to have 5 basic functions which include user authentication, membership management, product catalogue, payment function and the report generation. So which one should we put as the priority in the first sprint?

SN: In my opinion, in the first sprint, what we need to prioritise is the look and feel of the system which is the overall UI design, login function, registration function and the membership management function.

KC: I agree with Sin Nee, UI is the most important part before we start doing any code for the functions.

Raymond: In the first sprint I think we should at least have some basic template on the user interface so that we can apply the main theme on the following forms later.

SN: Raymond you’re right. So UI part is basically on designing and we will have further discussion later, Kar Cheng and Raymond, can you guys handle the UI design part?

KC: I’m definitely okay with it. I will work with Raymond and come up with some user friendly UI design. For the membership management functions I think Huy Lin will be able to handle, this will be one of the most important functions of the system because it include the user authorization to use the function.

HL: About the user authorization, what should be include in the membership management module? Which of the function need user authorization?

SN: I think generally only have 2 roles able to access this modules which is members and staffs, the normal customers should not be able to use this function.

HL: Why the staffs need to access to membership management modules?

Raymond: I think we can include the search member function in the module in order to let the staffs to search a particular member’s details.

HL: You’re right. Okay so I will do the membership management modules. Besides that, should be include the registration and login function too?

SN: Yes I think it will be more complete if we are developing them together with the membership management function.

KC: I think I can handle the login page, together with the requirement of user story which include the fail attempts error and the “remember me” function.

HL: So I will take the User Registration function since it is related to the membership management module.

SN: Okay since you guys did have a clearer picture on what to do for this sprint, let me just conclude about what is the outcome should be produced in this sprint. We should at least have the basic template for UI design, Login function, Register function and the membership management module. We will have more discussion in details for the following days to know exactly what we should include in the functions.